MediBook SaaS

Online Doctor Appointment Booking System

Complete Technical Project Plan  |  React JSX + MUI  |  Laravel + GraphQL  |  MySQL

| Version | 1.0 — Initial Release |
| --- | --- |
| Status | Ready for Development |
| Tech Stack | React 18 + MUI v5 ¦ Laravel 11 ¦ GraphQL ¦ MySQL 8 |
| Architecture | Multi-tenant SaaS |
| Date | March 11, 2026 |

# 1. Executive Summary

MediBook is a cloud-based, multi-tenant SaaS platform that digitalises the entire patient appointment lifecycle — from discovery and self-booking to clinician scheduling, room allocation, and post-visit administration. Built for clinics of every scale, it eliminates manual phone booking, reduces no-shows through automated reminders, and gives management real-time visibility across all locations.

### Core Value Proposition

| Feature | Patient Benefit | Clinic Benefit |
| --- | --- | --- |
| Online Self-Booking | 24/7 appointment access | Reduce admin overhead |
| Smart Slot Engine | See only available slots | Zero double-bookings |
| Multi-Clinic Support | Book at any branch | Centralised management |
| Role-Based Access | Secure personal data | Granular permissions |
| Real-Time Calendar | Live availability | Instant schedule updates |
| GraphQL API | Fast, precise data | Flexible integrations |

# 2. System Architecture

## 2.1 High-Level Architecture

MediBook follows a decoupled, API-first architecture. The React/MUI frontend communicates exclusively through a GraphQL API layer hosted in Laravel. All business logic lives in the backend; the frontend is a pure presentation and interaction layer.

| Tier | Technology & Purpose |
| --- | --- |
| Frontend (UI) | React 18 + MUI v5 + Apollo Client — Responsive SPA |
| API Layer | Laravel 11 + Lighthouse GraphQL — Typed schema, resolvers, middleware |
| Auth | Laravel Sanctum + JWT — Role-based, multi-tenant token auth |
| Database | MySQL 8 — Relational, ACID-compliant, tenant-isolated |
| Cache | Redis — Session store, queue jobs, rate limiting |
| Storage | AWS S3 / Local — Profile images, documents, exports |
| Queue | Laravel Horizon + Redis — Email/SMS jobs, reminders |
| Real-time | Laravel Echo + Pusher — Live calendar updates |
| Search | MySQL Full-Text / Meilisearch — Clinician & slot search |

## 2.2 Multi-Tenancy Model

Each clinic (tenant) is fully isolated using a tenant_id column strategy across all tables. A Tenant middleware on every GraphQL resolver enforces data boundaries automatically. Super-Admin operates above the tenant layer and can view all tenants.

## 2.3 Technology Stack Details

| Layer | Package / Version | Role |
| --- | --- | --- |
| Frontend | React 18.3 | UI framework |
| Frontend | MUI v5 (Material UI) | Component library, theming |
| Frontend | Apollo Client 3 | GraphQL client, cache |
| Frontend | React Router v6 | SPA routing |
| Frontend | FullCalendar React | Calendar UI component |
| Frontend | React Hook Form + Zod | Form management & validation |
| Frontend | Day.js | Date/time manipulation |
| Frontend | Recharts | Dashboard analytics charts |
| Backend | Laravel 11 | PHP 8.3 application framework |
| Backend | Lighthouse GraphQL | GraphQL server for Laravel |
| Backend | Laravel Sanctum | API token authentication |
| Backend | Spatie Permissions | Role & permission management |
| Backend | Laravel Scout | Full-text search abstraction |
| Database | MySQL 8.0 | Primary relational datastore |
| Cache/Queue | Redis 7 + Laravel Horizon | Async jobs, reminders |
| Infra | Docker + Nginx | Containerised deployment |

# 3. Database Schema Design

## 3.1 Entity Overview

The database is designed around 8 core entity groups. All tables include created_at, updated_at, deleted_at (soft delete), and tenant_id for multi-tenancy.

| Entity Group | Tables | Purpose |
| --- | --- | --- |
| Tenancy | tenants | Top-level clinic organisations |
| Users & Auth | users, roles, permissions, model_has_roles | Authentication & RBAC |
| Clinics | clinics, clinic_settings | Branch/location management |
| Rooms | rooms, room_equipment | Physical space management |
| Clinicians | clinicians, clinician_types, clinician_clinic | Provider profiles |
| Services | services, service_categories, service_clinician | Offered treatments |
| Availability | availability_templates, availability_overrides, time_slots | Schedule engine |
| Appointments | appointments, appointment_notes, appointment_status_log | Booking records |
| Patients | patients, patient_documents, patient_notes | Patient records |
| Notifications | notifications, notification_templates | Reminders & comms |

## 3.2 Key Table Definitions

### appointments table

| Column | Type | Description |
| --- | --- | --- |
| id | BIGINT UNSIGNED PK | Auto increment primary key |
| tenant_id | BIGINT FK | Clinic tenant isolation |
| patient_id | BIGINT FK | References patients.id |
| clinician_id | BIGINT FK | References clinicians.id |
| clinic_id | BIGINT FK | References clinics.id |
| room_id | BIGINT FK NULLABLE | References rooms.id |
| service_id | BIGINT FK | References services.id |
| booked_by_user_id | BIGINT FK | Patient or Receptionist |
| booked_by_type | ENUM | 'patient', 'receptionist', 'admin' |
| start_datetime | DATETIME | Appointment start UTC |
| end_datetime | DATETIME | Calculated from duration |
| duration_minutes | SMALLINT | Service or override duration |
| status | ENUM | 'pending','confirmed','cancelled','completed','no_show' |
| notes | TEXT NULLABLE | Internal booking notes |
| cancellation_reason | VARCHAR(500) NULLABLE | If cancelled |
| reminder_sent_at | DATETIME NULLABLE | Reminder job tracker |
| created_at / updated_at | TIMESTAMP | Audit timestamps |

### clinicians table

| Column | Type | Description |
| --- | --- | --- |
| id | BIGINT UNSIGNED PK |  |
| tenant_id | BIGINT FK | Tenant isolation |
| user_id | BIGINT FK | References users.id |
| clinician_type_id | BIGINT FK | e.g. GP, Specialist, Nurse |
| first_name / last_name | VARCHAR(100) | Display name |
| bio | TEXT NULLABLE | Profile description |
| avatar_url | VARCHAR(500) NULLABLE | Profile photo |
| consultation_fee | DECIMAL(10,2) | Default fee |
| is_active | BOOLEAN DEFAULT 1 | Enable/disable bookings |
| gender | ENUM NULLABLE | 'male','female','other' |
| languages | JSON NULLABLE | Spoken languages array |

### availability_templates table

| Column | Type | Description |
| --- | --- | --- |
| id | BIGINT UNSIGNED PK |  |
| tenant_id | BIGINT FK |  |
| clinician_id | BIGINT FK |  |
| clinic_id | BIGINT FK |  |
| room_id | BIGINT FK NULLABLE | Optional room assignment |
| day_of_week | TINYINT | 0=Sunday … 6=Saturday |
| start_time | TIME | Daily start time |
| end_time | TIME | Daily end time |
| slot_duration_minutes | SMALLINT DEFAULT 15 | Granularity of slots |
| buffer_minutes | SMALLINT DEFAULT 0 | Gap between appointments |
| is_active | BOOLEAN DEFAULT 1 | Enable/disable template |
| effective_from | DATE | Template validity start |
| effective_to | DATE NULLABLE | Template validity end |

# 4. GraphQL API Design

## 4.1 Schema Structure (Lighthouse)

All API operations are organised into logical groups. Authentication uses HTTP-only cookie tokens via Sanctum. Each tenant's data is scoped automatically by middleware.

### Core GraphQL Types

| Type | Key Fields |
| --- | --- |
| Appointment | id, patient, clinician, clinic, room, service, startDatetime, endDatetime, durationMinutes, status, bookedByType, notes |
| Clinician | id, user, clinicianType, clinics, services, availability, consultationFee, isActive, avatar |
| Patient | id, user, dateOfBirth, gender, phone, medicalRecordNumber, appointments, documents |
| Clinic | id, tenant, name, address, phone, rooms, clinicians, timezone, isActive |
| Room | id, clinic, name, capacity, equipment, isActive |
| Service | id, category, name, description, defaultDuration, fee, clinicians |
| TimeSlot | clinicianId, clinicId, roomId, startDatetime, endDatetime, isAvailable, durationMinutes |
| AvailabilityTemplate | id, clinician, clinic, room, dayOfWeek, startTime, endTime, slotDuration, bufferMinutes |

## 4.2 Query & Mutation Catalogue

| Operation | Type | Access Role |
| --- | --- | --- |
| getAvailableSlots(clinicianId, date, serviceId) | Query | All |
| getAppointments(filter, pagination) | Query | All (scoped) |
| getClinicians(clinicId, typeId, serviceId) | Query | All |
| getClinics(tenantId) | Query | All |
| getRooms(clinicId) | Query | Admin+ |
| getServices(clinicId, categoryId) | Query | All |
| getPatient(id) | Query | Admin, Receptionist |
| getDashboardStats(tenantId) | Query | Super Admin, Admin |
| bookAppointment(input) | Mutation | Patient, Receptionist |
| rescheduleAppointment(id, newSlot) | Mutation | All |
| cancelAppointment(id, reason) | Mutation | All |
| createClinician(input) | Mutation | Admin+ |
| updateAvailability(clinicianId, templates) | Mutation | Clinician, Admin |
| createBlockout(clinicianId, range) | Mutation | Clinician, Admin |
| updateAppointmentStatus(id, status) | Mutation | Clinician, Receptionist |
| createPatient(input) | Mutation | Receptionist, Admin |
| login(email, password) | Mutation | Public |
| registerTenant(input) | Mutation | Public (SaaS onboard) |

# 5. User Roles & Permissions

## 5.1 Role Hierarchy

MediBook uses Spatie Laravel-Permission for fine-grained RBAC. Four roles exist in a clear hierarchy: Super Admin sits above all tenants; the remaining roles operate within a single tenant.

| Role | Scope | Key Capabilities |
| --- | --- | --- |
| Super Admin | Cross-tenant | Manage all tenants, billing, platform settings, view all data, impersonate admins |
| Clinic Admin | Single tenant | Manage clinicians, rooms, services, clinics, view all appointments, manage staff |
| Clinician | Own schedule | View own appointments, set availability, add notes, block time, view patient history |
| Receptionist | Single tenant | Book/reschedule/cancel on behalf of patients, register patients, manage daily schedule |
| Patient | Own data | Self-book appointments, view own history, cancel bookings, update profile |

## 5.2 Permission Matrix

| Permission | Super Admin | Clinic Admin | Clinician | Receptionist | Patient |
| --- | --- | --- | --- | --- | --- |
| Manage tenants | ✓ | — | — | — | — |
| Manage clinics | ✓ | ✓ | — | — | — |
| Manage rooms | ✓ | ✓ | — | — | — |
| Manage services | ✓ | ✓ | — | — | — |
| Manage clinicians | ✓ | ✓ | — | — | — |
| View all appointments | ✓ | ✓ | Own only | ✓ | Own only |
| Book for patient | ✓ | ✓ | — | ✓ | Self only |
| Set own availability | ✓ | ✓ | ✓ | — | — |
| Cancel appointments | ✓ | ✓ | ✓ | ✓ | Own only |
| View patient records | ✓ | ✓ | Partial | ✓ | Own only |
| View analytics | ✓ | ✓ | Own stats | — | — |

# 6. Feature Modules

## 6.1 Clinician Availability Engine

The availability engine is the heart of MediBook. It computes open slots in real-time by combining availability templates, existing appointments, buffer times, room availability, and manual blockouts.

| Availability Computation Logic |  |
| --- | --- |
| • | Fetch clinician's weekly template for requested date |
| • | Apply any availability_overrides (holidays, special hours) |
| • | Generate all theoretical time slots based on slot_duration_minutes + buffer_minutes |
| • | Subtract slots occupied by confirmed/pending appointments |
| • | Cross-check room availability if room assignment is required |
| • | Return only isAvailable: true slots to the frontend |
| • | Real-time lock via Redis to prevent race-condition double bookings |

## 6.2 Appointment Booking Flow

| Step | Patient Flow | Receptionist Flow |
| --- | --- | --- |
| 1. Select Clinic | Browse clinic list or search by location | Select from dropdown in admin panel |
| 2. Select Service | Choose from service catalogue with descriptions | Search/filter service by name or category |
| 3. Select Clinician | Filter by type, gender, language, availability | Filter or assign specific clinician |
| 4. Select Patient | Auto-filled (self) | Search existing patient or register new |
| 5. Select Date/Time | FullCalendar shows real-time available slots | Same calendar with broader view |
| 6. Confirm Duration | Shows service default duration | Can override duration for this booking |
| 7. Add Notes | Optional personal notes | Clinical/admin notes |
| 8. Confirmation | Email + SMS confirmation sent | Confirmation shown + email to patient |
| 9. Reminders | Auto: 24h + 1h before | Manual override available |

## 6.3 Calendar Module

The booking calendar uses FullCalendar React with a custom MUI-themed wrapper. It supports multiple views and real-time updates via Laravel Echo.

| Calendar Features |  |
| --- | --- |
| • | Day / Week / Month / Agenda views — switchable from toolbar |
| • | Clinician multi-calendar overlay (side-by-side columns per clinician) |
| • | Real-time slot updates via WebSocket (Pusher + Laravel Echo) |
| • | Drag-and-drop rescheduling for Receptionist/Admin roles |
| • | Click-to-book on empty slots opens booking modal |
| • | Colour-coded appointments by status: pending (amber), confirmed (green), cancelled (red) |
| • | Room availability displayed as background shading on calendar |
| • | Export to iCal / Google Calendar for clinicians |
| • | Blocked time shown as hatched pattern |
| • | Timezone-aware rendering based on clinic setting |

## 6.4 Clinic Management

| Clinic Module Features |  |
| --- | --- |
| • | Create unlimited clinics per tenant with name, address, timezone, contact details |
| • | Assign clinicians to specific clinics (many-to-many) |
| • | Manage operating hours per clinic (used in availability validation) |
| • | Clinic-level service override (restrict services per location) |
| • | Upload clinic logo and photos |
| • | Activate/deactivate clinics without data loss |
| • | Per-clinic reporting and analytics |

## 6.5 Room Management

| Room Module Features |  |
| --- | --- |
| • | Create rooms per clinic with name, capacity, and equipment list |
| • | Assign rooms to services (e.g., Room 1 = X-Ray, Room 2 = Consult) |
| • | Room availability calendar view — prevent double-room-booking |
| • | Soft-delete rooms (historical appointments preserved) |
| • | Mark rooms as under maintenance (auto-blocks new bookings) |
| • | Room utilisation report in analytics dashboard |

## 6.6 Services Module

| Service Module Features |  |
| --- | --- |
| • | Organise services into categories (e.g., Diagnostics, GP, Mental Health) |
| • | Set default duration per service (drives slot generation) |
| • | Assign price/fee per service (can be overridden per clinician) |
| • | Link services to clinician types (e.g., only GPs offer General Consultation) |
| • | Activate/deactivate services without deletion |
| • | Service-level booking restrictions (e.g., requires referral, age limit) |
| • | Custom intake form fields per service |

## 6.7 Clinician Type Management

| Clinician Type Features |  |
| --- | --- |
| • | Define clinician types: GP, Specialist, Nurse, Physiotherapist, etc. |
| • | Assign colour codes for calendar display |
| • | Set default slot duration per type |
| • | Link clinician types to billable services |
| • | Filter clinicians by type in patient-facing booking |
| • | Type-level availability templates as defaults for new clinicians |

# 7. Frontend Architecture (React + MUI)

## 7.1 Application Structure

The React application is a single-page application (SPA) using React Router v6 for client-side routing. State management combines Apollo Client's normalised cache for server state with React Context for UI state. All components use MUI v5 with a custom MediBook theme.

### Project Folder Structure

| Path | Contents |
| --- | --- |
| src/components/ | Reusable UI atoms & molecules (MUI-extended) |
| src/pages/ | Route-level page components (one per route) |
| src/layouts/ | AppLayout, AuthLayout, DashboardLayout shells |
| src/graphql/ | Apollo queries, mutations, fragments organised by feature |
| src/hooks/ | Custom React hooks (useAuth, useSlots, useCalendar) |
| src/context/ | TenantContext, AuthContext, ThemeContext |
| src/utils/ | Date helpers, validators, formatters |
| src/theme/ | MUI custom theme, palette, typography, overrides |
| src/guards/ | PrivateRoute, RoleGuard components |
| src/store/ | Apollo client config, reactive variables |

## 7.2 Page & Screen Inventory

| Screen | Role Access | Key Components |
| --- | --- | --- |
| Landing / Login | Public | Hero, feature highlights, login form |
| Register Clinic (SaaS) | Public | Multi-step onboarding wizard |
| Patient Dashboard | Patient | Upcoming appts, quick rebook, health tips |
| Patient Booking Wizard | Patient | Stepper: Clinic → Service → Clinician → Slot → Confirm |
| Patient Appointments | Patient | Data table + filter + cancel modal |
| Patient Profile | Patient | Edit profile, change password, preferences |
| Receptionist Dashboard | Receptionist | Today's schedule, check-in queue, quick book |
| Receptionist Booking | Receptionist | Advanced booking with patient search/create |
| Reception Daily View | Receptionist | Agenda-style view with check-in actions |
| Clinician Dashboard | Clinician | My schedule, upcoming appointments, stats |
| Clinician Calendar | Clinician | FullCalendar week view, drag rescheduling |
| Clinician Availability | Clinician | Template editor with visual time blocks |
| Clinician Blockouts | Clinician | Date-range blockout manager |
| Admin Dashboard | Admin | KPIs, charts, recent activity feed |
| Admin Clinicians | Admin | Data grid + create/edit drawer |
| Admin Clinician Detail | Admin | Profile, services, availability, appointments |
| Admin Clinics | Admin | Clinic list + map view + create modal |
| Admin Rooms | Admin | Room grid per clinic, availability heatmap |
| Admin Services | Admin | Service catalogue + category management |
| Admin Appointments | Admin | Full appointment management, bulk actions |
| Admin Patients | Admin | Patient registry, records access |
| Admin Reports | Admin | Filterable charts: utilisation, revenue, no-shows |
| Super Admin Tenants | Super Admin | Tenant list, plan management, usage metrics |
| Super Admin Settings | Super Admin | Platform config, feature flags, templates |
| Notifications Centre | All | Notification log, preferences, test send |
| Settings / Profile | All | Personal settings, 2FA, sessions |

## 7.3 Responsive Breakpoints (MUI)

| Breakpoint | Width | Layout Strategy |
| --- | --- | --- |
| xs (mobile) | 0 – 599px | Single column, bottom nav, stacked cards, full-width forms |
| sm (tablet portrait) | 600 – 899px | 2-column grid, mini sidebar (icon only), modal forms |
| md (tablet landscape) | 900 – 1199px | 3-column grid, collapsed sidebar with labels |
| lg (desktop) | 1200 – 1535px | Full sidebar, multi-column dashboards, split views |
| xl (large desktop) | 1536px+ | Wide content, side-by-side calendar + detail panel |

## 7.4 MUI Theme Configuration

A custom MediBook theme extends MUI's default theme with clinic-appropriate colours, typography, and component overrides for a professional, clinical aesthetic.

| Custom Theme Elements |  |
| --- | --- |
| • | Primary: #1565C0 (Medical Blue) — buttons, links, active states |
| • | Secondary: #0288D1 (Sky Blue) — highlights, accents, tags |
| • | Success: #2E7D32 — confirmed status, positive feedback |
| • | Warning: #E65100 — pending status, attention items |
| • | Error: #B71C1C — cancellations, destructive actions |
| • | Typography: Inter (headings) + Roboto (body) — clean, clinical readability |
| • | Border radius: 8px on cards/modals, 4px on inputs — modern but professional |
| • | Custom MuiCard variant: 'elevated' with subtle shadow and hover lift |
| • | Custom MuiChip variants: 'status-confirmed', 'status-pending', 'status-cancelled' |
| • | DataGrid theme: alternating row shading, sticky header, custom toolbar |

# 8. Backend Architecture (Laravel + GraphQL)

## 8.1 Laravel Application Structure

| Directory | Contents |
| --- | --- |
| app/GraphQL/Queries/ | Query resolver classes (e.g., GetAvailableSlotsQuery) |
| app/GraphQL/Mutations/ | Mutation resolver classes (e.g., BookAppointmentMutation) |
| app/GraphQL/Types/ | Custom scalar types (DateTime, JSON, Decimal) |
| app/Models/ | Eloquent models with relationships, scopes, tenant trait |
| app/Services/ | Business logic (AvailabilityService, BookingService, NotificationService) |
| app/Policies/ | Authorization policies per model (AppointmentPolicy, etc.) |
| app/Jobs/ | Queue jobs (SendReminderJob, ProcessBookingJob) |
| app/Events/ | Domain events (AppointmentBooked, SlotReleased) |
| app/Observers/ | Model observers for audit logs and side effects |
| graphql/ | Lighthouse .graphql schema files split by domain |
| database/migrations/ | Ordered migration files with proper indexes |
| database/seeders/ | Role seeders, demo data, clinician type seeder |

## 8.2 Availability Service Logic

The AvailabilityService is the most complex business logic component. It implements a slot-generation algorithm that accounts for all scheduling constraints.

| AvailabilityService::getAvailableSlots() Algorithm |  |
| --- | --- |
| • | Input: clinician_id, requested_date, service_id (optional), room_id (optional) |
| • | Load clinician's availability template for day_of_week matching the requested date |
| • | Check for availability_overrides covering the requested date (holiday / special hours) |
| • | Generate slot array: iterate from template.start_time to end_time in slot_duration increments |
| • | Each slot = { start, end: start + duration, buffer_end: end + buffer_minutes } |
| • | Query appointments: WHERE clinician_id = ? AND start_datetime BETWEEN day_start AND day_end AND status IN ('pending','confirmed') |
| • | For each existing appointment, mark overlapping slots as unavailable |
| • | If room required: repeat overlap check for room appointments on same date |
| • | Apply Redis lock check to prevent concurrent booking of same slot |
| • | Return filtered slot list with isAvailable flag and next available hint |

## 8.3 GraphQL Middleware Stack

| Middleware | Layer | Function |
| --- | --- | --- |
| TenantResolver | Global | Injects tenant_id from JWT into all queries |
| AuthenticateViaToken | Global | Validates Sanctum token on every request |
| RoleMiddleware | @guard) | Checks role on protected queries/mutations |
| ThrottleMiddleware | Global | Rate limits: 60/min general, 10/min booking |
| ValidationMiddleware | @rules | Lighthouse built-in input validation |
| PolicyMiddleware | @can | Laravel policy checks on resource mutations |
| LoggingMiddleware | Global | Audit log all mutations with user + timestamp |

# 9. Project Phases & Delivery Plan

## 9.1 Phase Overview

| Phase | Duration | Deliverables |
| --- | --- | --- |
| Phase 1: Foundation | 3 weeks | Project setup, auth, multi-tenancy, DB schema, base GraphQL |
| Phase 2: Core Entities | 4 weeks | Clinics, rooms, services, clinician types, clinicians CRUD |
| Phase 3: Availability Engine | 3 weeks | Availability templates, slot generation, blockouts, overrides |
| Phase 4: Booking System | 4 weeks | Full booking flow, calendar UI, appointment management |
| Phase 5: Roles & Portals | 3 weeks | All 5 role dashboards, permission enforcement |
| Phase 6: Notifications | 2 weeks | Email/SMS reminders, notification centre, templates |
| Phase 7: Analytics | 2 weeks | Reports, charts, KPI dashboards, exports |
| Phase 8: QA & Launch | 3 weeks | Testing, performance, security audit, deployment |

## 9.2 Detailed Sprint Plan

| Sprint | Week(s) | Frontend Tasks | Backend Tasks |
| --- | --- | --- | --- |
| S1 — Setup | 1–2 | React project scaffold, MUI theme, routing structure, Auth pages (login/register) | Laravel setup, MySQL schema migrations, Lighthouse config, Sanctum auth mutations, tenant middleware |
| S2 — Users & Roles | 3–4 | Role guards, Super Admin tenant management UI, user CRUD | Spatie permissions setup, role seeders, user policies, JWT claims |
| S3 — Clinics | 5–6 | Clinic list/detail/create/edit pages, map integration | Clinic model, GraphQL CRUD, operating hours, timezone handling |
| S4 — Rooms & Services | 7–8 | Rooms management UI, service catalogue with categories | Room/service models, equipment JSON, service-clinician pivot |
| S5 — Clinicians | 9–10 | Clinician profiles, type management, assignment to clinics/services | Clinician model, type management, availability template model |
| S6 — Availability | 11–12 | Availability template builder UI (visual time blocks), blockout manager | AvailabilityService, slot generation algorithm, override logic |
| S7 — Calendar | 13–14 | FullCalendar integration, real-time updates, drag-drop | WebSocket events, Laravel Echo, slot locking with Redis |
| S8 — Patient Booking | 15–16 | Booking wizard (stepper), slot picker, confirmation flow | BookAppointment mutation, conflict detection, confirmation email job |
| S9 — Receptionist | 17–18 | Receptionist portal, patient search/create, advanced booking | Patient registration, booked_by_type logic, reception queue query |
| S10 — Clinician Portal | 19–20 | Clinician dashboard, own calendar, appointment detail, notes | Clinician-scoped queries, notes mutation, status updates |
| S11 — Admin Portal | 21–22 | Admin dashboards, bulk actions, appointment management grid | Admin scoped resolvers, bulk status mutation, audit log query |
| S12 — Notifications | 23–24 | Notification centre UI, preference settings | SendReminderJob, SMS integration, template system, scheduled dispatch |
| S13 — Analytics | 25–26 | Charts (Recharts), KPI cards, date-range filter, PDF export | Analytics queries, aggregate resolvers, CSV/PDF export endpoints |
| S14 — QA & Polish | 27–28 | Responsive testing, accessibility audit, UX polish | Unit/feature tests, performance profiling, N+1 fix with DataLoader |
| S15 — Deployment | 29–30 | CI/CD pipeline, environment config, staging deploy | Docker containers, Nginx config, DB backups, monitoring setup |

# 10. Complete GraphQL Schema Reference

## 10.1 Authentication Mutations

| Mutation | Input | Returns |
| --- | --- | --- |
| login | email: String!, password: String! | AuthPayload { token, user, tenant } |
| logout | — | Boolean |
| register | RegisterInput! | AuthPayload |
| forgotPassword | email: String! | Boolean |
| resetPassword | ResetPasswordInput! | Boolean |
| refreshToken | — | String (new token) |

## 10.2 Appointment Operations

| Operation | Args | Return Type |
| --- | --- | --- |
| Query: appointments | filter: ApptFilter, page: Int, limit: Int | AppointmentPaginator |
| Query: appointment | id: ID! | Appointment |
| Query: availableSlots | clinicianId, date, serviceId, clinicId | [TimeSlot] |
| Query: myAppointments | status, page | AppointmentPaginator (patient scoped) |
| Mutation: bookAppointment | BookAppointmentInput! | Appointment |
| Mutation: reschedule | id: ID!, newStart: DateTime!, roomId: ID | Appointment |
| Mutation: cancel | id: ID!, reason: String | Appointment |
| Mutation: updateStatus | id: ID!, status: ApptStatus! | Appointment |
| Mutation: addNote | appointmentId: ID!, content: String! | AppointmentNote |
| Subscription: appointmentUpdated | clinicianId: ID! | Appointment (live) |

## 10.3 Clinician Availability Operations

| Operation | Args | Return Type |
| --- | --- | --- |
| Query: availabilityTemplates | clinicianId: ID! | [AvailabilityTemplate] |
| Query: clinicianBlockouts | clinicianId, from, to | [Blockout] |
| Query: clinicianSchedule | clinicianId, week | WeeklySchedule |
| Mutation: createTemplate | AvailabilityTemplateInput! | AvailabilityTemplate |
| Mutation: updateTemplate | id: ID!, input! | AvailabilityTemplate |
| Mutation: deleteTemplate | id: ID! | Boolean |
| Mutation: createBlockout | clinicianId, from, to, reason | Blockout |
| Mutation: createOverride | clinicianId, date, hours[] | AvailabilityOverride |

# 11. Security & Compliance

## 11.1 Security Measures

| Area | Implementation | Standard |
| --- | --- | --- |
| Authentication | JWT via Laravel Sanctum, HTTP-only cookies, refresh tokens | OWASP A07 |
| Authorisation | RBAC + Policies on every resolver, tenant scoping middleware | OWASP A01 |
| Input Validation | GraphQL input types + Lighthouse @rules + Zod (frontend) | OWASP A03 |
| SQL Injection | Eloquent ORM with parameterised queries, no raw SQL | OWASP A03 |
| Rate Limiting | 60 req/min general, 10/min booking, 5/min auth attempts | OWASP A04 |
| Data Encryption | HTTPS/TLS 1.3, AES-256 for sensitive fields at rest | HIPAA/GDPR |
| CORS | Strict origin whitelist, credentials: include only on known domains | OWASP A05 |
| Audit Logging | All mutations logged with user, IP, timestamp, before/after state | HIPAA |
| Password Policy | Bcrypt hash, min 12 chars, complexity enforcement, breach check | NIST SP 800-63 |
| 2FA | TOTP via Google Authenticator (optional for all, mandatory for Admin+) | NIST SP 800-63 |
| Session Management | Token rotation on privilege change, automatic expiry | OWASP A07 |
| PHI Protection | Patient data fields encrypted, access logged, audit trail | HIPAA §164.312 |

# 12. Infrastructure & Deployment

## 12.1 Docker Architecture

| Service | Container | Config |
| --- | --- | --- |
| PHP-FPM | php:8.3-fpm-alpine | Laravel app, queue worker, scheduler |
| Nginx | nginx:alpine | Reverse proxy, SSL termination, static files |
| MySQL | mysql:8.0 | Primary DB, 1 write + 1 read replica |
| Redis | redis:7-alpine | Cache, sessions, queues, pub/sub |
| Node.js (SSR) | node:20-alpine | React build (optional SSR via Next.js) |
| Laravel Horizon | same as PHP-FPM | Queue monitoring and worker management |
| Meilisearch | getmeili/meilisearch | Fast full-text search (optional) |

## 12.2 Environment Configuration

| Variable | Purpose | Example |
| --- | --- | --- |
| APP_ENV | Laravel environment | production / staging |
| DB_CONNECTION / HOST / NAME | MySQL connection | mysql / db / medibook_prod |
| REDIS_HOST / PORT | Redis connection | redis / 6379 |
| PUSHER_* keys | WebSocket server credentials | Pusher dashboard values |
| MAIL_MAILER / MAIL_HOST | Email driver config | smtp / smtp.mailgun.org |
| AWS_* keys | S3 file storage | IAM role keys |
| JWT_SECRET | Token signing key | 256-bit random string |
| TENANT_DOMAIN | Multi-tenant routing | {tenant}.medibook.app |

## 12.3 CI/CD Pipeline

| GitHub Actions Pipeline Stages |  |
| --- | --- |
| • | Trigger: Push to main (deploy to staging) or tag release (deploy to production) |
| • | Stage 1 — Lint & Type Check: ESLint, TypeScript (if used), PHP CS Fixer, PHPStan |
| • | Stage 2 — Test: Jest unit tests (React), PHPUnit feature tests (Laravel), GraphQL schema validation |
| • | Stage 3 — Build: npm run build (React), composer install --no-dev, optimise config |
| • | Stage 4 — Docker Build: Build and tag images, push to container registry (ECR/GHCR) |
| • | Stage 5 — Deploy Staging: docker-compose pull + up, run migrations, seed if needed |
| • | Stage 6 — E2E Tests: Playwright/Cypress smoke tests against staging environment |
| • | Stage 7 — Deploy Production: Blue/green deploy with health check before traffic switch |
| • | Stage 8 — Notify: Slack notification with deploy summary and test results |

# 13. Testing Strategy

| Test Type | Tool | Coverage Target | Focus Areas |
| --- | --- | --- | --- |
| Unit Tests (BE) | PHPUnit 11 | 80%+ | Services, availability algorithm, slot generation, policy logic |
| Feature Tests (BE) | PHPUnit + Pest | 70%+ | GraphQL resolvers, auth flows, booking lifecycle, RBAC |
| Unit Tests (FE) | Jest + RTL | 70%+ | Custom hooks, utility functions, form validation |
| Component Tests (FE) | React Testing Library | 60%+ | Booking wizard steps, calendar interactions, modals |
| E2E Tests | Playwright | Key journeys | Full booking flow, login/logout, cancellation, role switching |
| Performance Tests | k6 / Lighthouse | Core Web Vitals | Slot query response <200ms, LCP <2.5s, API under load |
| Security Tests | OWASP ZAP | OWASP Top 10 | Automated DAST scanning, injection tests, auth bypass |
| Accessibility | axe-core + Lighthouse | WCAG 2.1 AA | All user-facing pages, keyboard navigation, screen reader |

# 14. Notification System

## 14.1 Notification Types & Triggers

| Notification | Trigger | Channel | Recipient |
| --- | --- | --- | --- |
| Booking Confirmation | Appointment created | Email + SMS | Patient |
| Booking Confirmation | Appointment created | Email | Clinician |
| Reschedule Notification | Appointment rescheduled | Email + SMS | Patient |
| Cancellation Notice | Appointment cancelled | Email + SMS | Patient + Clinician |
| 24h Reminder | 24h before appointment | Email + SMS | Patient |
| 1h Reminder | 1h before appointment | SMS | Patient |
| New Patient Registered | Patient created by Reception | Email | Patient (welcome) |
| Password Reset | Reset requested | Email | User |
| New Clinician Joined | Clinician account created | Email | Clinician (onboard) |
| Daily Schedule | 7:00 AM daily | Email | Clinician |

## 14.2 Implementation

| Notification Stack |  |
| --- | --- |
| • | Laravel Notifications facade with multiple channels: mail, SMS (Twilio), database |
| • | Queued via Redis / Horizon — no blocking on booking request |
| • | Custom Blade email templates with MediBook branding and clinic logo |
| • | Template variables: {patient_name}, {clinician_name}, {date}, {time}, {clinic_address}, {cancel_link} |
| • | Admin can customise notification templates per tenant from Settings UI |
| • | Notification log stored in database for audit and resend capability |
| • | Patient preference management: opt-out of SMS/email per notification type |
| • | Delivery status tracking with webhook integration (Twilio/Mailgun callbacks) |

# 15. Analytics & Reporting

| Report | Role Access | Metrics | Chart Type |
| --- | --- | --- | --- |
| Appointment Overview | Admin, Super Admin | Total / confirmed / cancelled / no-show counts by period | Line + Bar combo |
| Clinician Utilisation | Admin | Slots booked vs available per clinician, utilisation % | Heatmap + Bar |
| Revenue Report | Admin, Super Admin | Revenue by service, clinician, clinic, period | Stacked bar + table |
| No-Show Analysis | Admin | No-show rate by clinician, service, time-of-day, day-of-week | Bar + Pie |
| Room Utilisation | Admin | Hours used vs available per room | Horizontal bar |
| Patient Demographics | Admin | Age distribution, gender, new vs returning | Pie + Bar |
| Booking Source | Admin | Patient self-book vs receptionist vs admin ratio | Donut chart |
| Peak Hours | Admin, Clinician | Booking volume by hour of day across week | Heatmap |
| Service Popularity | Admin | Most/least booked services, trend over time | Ranked bar |
| My Schedule Summary | Clinician | Own completed, upcoming, cancelled count | KPI cards |

# 16. Risk Register

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Double-booking race condition | Medium | High | Redis slot locking with TTL, atomic database transactions, UI slot expiry timer |
| Timezone handling errors | Medium | High | All times stored as UTC, displayed in clinic timezone, tested across DST boundaries |
| N+1 GraphQL query performance | High | Medium | Laravel DataLoader (Batch Loader) on all relationships, Lighthouse @with eager loading |
| Tenant data leakage | Low | Critical | Mandatory tenant_id scope on every model, automated policy tests, security audit |
| Calendar real-time sync failure | Medium | Medium | Fallback polling every 30s if WebSocket disconnects, optimistic UI updates |
| HIPAA/GDPR compliance gaps | Low | Critical | Legal review before launch, data processing agreements, right-to-erasure workflow |
| Notification delivery failure | Medium | Medium | Retry queue with exponential backoff, fallback channel (email if SMS fails) |
| Scope creep on availability engine | High | Medium | Strict sprint scope, MVP slot engine first, advanced rules in Phase 2 |

# 17. Glossary

| Term | Definition |
| --- | --- |
| Tenant | A clinic organisation that has subscribed to MediBook SaaS |
| Availability Template | A recurring weekly schedule defining when a clinician is bookable |
| Availability Override | A one-off change to a clinician's schedule for a specific date |
| Blockout | A period when a clinician is unavailable (holiday, leave, training) |
| Slot | A specific bookable time window generated by the availability engine |
| Buffer Time | Gap between appointments to prevent immediate consecutive bookings |
| Slot Duration | Length of each bookable time slot (default from service, overridable) |
| Booked By Type | Enum indicating who created the appointment: patient, receptionist, admin |
| Clinician Type | Category of medical professional: GP, Specialist, Nurse, Physiotherapist |
| DataLoader | Batching pattern to prevent N+1 database queries in GraphQL resolvers |
| GraphQL Resolver | Function that fetches data for a specific GraphQL field or operation |
| Multi-tenancy | Single application instance serving multiple isolated clinic organisations |
| RBAC | Role-Based Access Control — permissions assigned via roles not directly to users |